## Slide 1: Weekly status of C3STREAM Land Designs @ Auroville May-2025
Responsibility, Equality and Courage to create

## Slide 2: Accountabilities and Timelines
Software Team Accountabilities | 
Au45xx Pro Gen2 | Meganathan, Kugan,Sandhiya Saravanan,Tamilarasan
PTP 1588 | Duraisamy, Ajay I, Nithyasandhosh
Au561x | Sandhiya Saravanan, Meganathan
Au55xx | Sandhiya Saravanan, Murali
Au501x | Murali, Poovizhi
Linux driver | Duraisamy, Ajay I, Nithyasandhosh
Au5328 & Au1901 | Murali, Tamilarasan
Testing (Au53xx, Au55xx, Au56xx, Au501x, Au1901, Au45xx Pro) | Sandhya Bala, Sivaguru Prasath, Rajesh, Ajai D
Layout Team accountabilities | 
Au4852KA,Au4XC4 | Saranya, Prathap, Santhosh
Learn | 
Unending education and continuous training | All
Grow | 
Alignment with responsibility, equality and courage to create in life and at work | All
Teach | 
Support children and youth in learning STEAM education | All
Support with tools | Sri Bhavani, Arunkumar, Poonguzhali
Verification(Au485xx/Au4693/Au4991kA4 /AU4XC4s ) | Jayabharathi, Vasantharaj
Upcoming deadlines | When | What
Au45xx Pro Gen2 | Oct/2024 | Customer Release.
Au561x | Oct/2024 | Release Support.
Au53xx | Oct/2024 | Release Support.
Au5010 | Oct/2024 | GUI Design
PTP 1588 | Oct/2024 | Release Cascade2
Linux Driver | Oct/2024 | Release Support.
Au4693/Au5220/Au5010 | Oct/2024 | Layout.
Support with tools | Oct/2024 | Automate dummy fill flow.
Au485xx/Au4693/Au49xx | Oct/2024 | Layout / MSV / AMS.

## Slide 3: Progress this Week
Projects | Status
Au45xx-Pro | - added OCL offset widgets in the system config page. Revert the commit System config page OT & OC limit set based on PMBUS register. fixed ocp_fault validation limit error and tooltip for ocp Warning. - updated the OCL offset YinYangMapping value. apm_offset value limit to 4 values. Rename Enable GPIO to VR_EN.
Au45xx | - Fixed bug in APM frame Increment and decrement wrapper widget Added daisy chain widget for SVI3 - Moved PLL enable from system config to AEM page Created base template for AEM frame Change OCL control to 2 bits for SVID
Au56xx | - Tested v3.6.6rc1 and v3.6.6rc2 and reported issues Gemini: Created input and tested batch for release v0.2rc2 - Updated HTML script Gemini: Working on HTML script Au5010: Tested issue for exe installation
Learn.
I learned trust
Learnt electronics how to test components.
Snap library.
we should not expect anything in back that is called real Love.
Markdown language
Snap library.
i learnt about modules in snap
I learnt circle perimeter project in snap.
Grow through
Exercise, running, walking, cycling, yoga, gym.
Vipassana, RTL session, badminton, book reading.
Code review.

## Slide 4: Progress this Week
Projects | Status
Gemini | - -Fixed validation bug. -Added feature to identify which chip triggered error and warning messages. -Performed GUI testing. - -Worked on include larest changes form 56xx -Testing
Supporting Tools | - 1) Released 1st cut metal layer updated scrit for smic 1p8m process using layout XL licence. - 1) Worked on updating via stack and mpp subparts in au5710u 1p8m process. 2) Worked on fixing power route update for au5710u 1p8m
Support tools | - I am working on generalizing instance scripts in schematic and creating a test case for all orientations and processes - I am working on generalizing instance scripts in schematic and creating a test case for all orientations and processes
Teach: Students were able to
Supported 10th grade foe board exam.
Children were able to divide and were able to draw as a fraction
minute to second and degree conversation
Supported 8th grade Udavi in revising number systems and Pythagoras theorem Supported 9th grade in Aikiyam school on data types in python
Supported 7th grade Isai ambalam school children for math: circumference of the circle. science: speed, distance and time. Supported Intern Patchai for his task in image automation.
Supported for garden work and supported to BVOC students for layout and steam class, scratch class to teach hours, min, secs, decimal mul, sub using polypad.
8th grade did Chidambaram Temple making, and 7th grade did oil pastel drawing. Supported layout trainees. Supported B.Voc students for layout.
supported team on their doubts supported B.voc students to learn digital layout. supported backdrop painting. I supported children on clock, aloevera, and math revision. supported children in garden - radish. Saturday: Clean up with the team.
Explain and demonstrate how the text recognition working on cloud platform with IBM cloud.
Supported sixth grade children on information processing(filling the bank challans, OMR sheet filling and noticing the series)

## Slide 5: Plan for the next 2 weeks
Projects | Status
Au45xx | - Complete the Advance config frame - Complete AEM tab
Au56xx | - Release testing Gemini: Release testing
Gemini | - release support - Testing, fixing, and release support.

## Slide 6: Slips, issues, updates, Blogs and Insights
Insights:
  When I work from my universal values , I am in integrity and full potential .
  No insights for this week
  I notice that, i need to work hard more using my inner values.
  I am able to notice that I am effective when I observe my senses.
  I notice that I need to work hard and concentrate on every work using my inner values.
Blogs:
  https://isaiambalamschool.wordpress.com/2025/04/07/from-bitter-to-better-our-palm-sprout-porridge-experiment/

## Slide 7: Progress this Week
Projects | Status
Au5010 | - Birds eye view update Gemini: validation update Au561x: validation update
au4852kA1 | - Worked on msv sims on testing the circuit with poll and clk_inv. DV : Updatd the VIN_UVLO and VDD_UVLO models.
Au561x | - Updated validation and merged new changes in no profile branch Gen4: .so conversion
Teach: Students were able to
Supported aikiyam school students for soldering components in the board.
Supported Aikiyam school students in learning dictionary and recall list 8th grade Udavi in revising math
I support AIAT, make a clear document for bucket creation in IBM cloud.
supported computer class in Isai ambalam school with snap and polypad as well.
Supported 9th grade for their exam preparation, supported Bvoc for their exam preparation.
Supported of making drama prop. Supported Elakiya on Aura projects.
Supported for garden work and supported to BVOC students for layout and steam class, scratch class to teach add, sub, mul and fraction using polypad.
updated the BNB Shifu software.
Children were able to understand all the previous topics and revised the time,patterns etc..
Supported sixth grade children on information processing(filling the bank challans, OMR sheet filling and noticing the series)

## Slide 8: Plan for the next 2 weeks
Projects | Status
Au561x | - release support - release support
Au5010 | - Update HTML script Gemini: Work on HTML script
au4852kA1 | - Support for the project.